People360

HRIS Blueprint Status Report

Desktop + Web · What already works · What is incomplete · What is not yet built

Date: 29 August 2026  |  Audience: Management, HR, and project stakeholders

This report compares the Philippine HRIS Software Module Blueprint (28 modules) with People360 Desktop (pulse app) and People360 Web (Skolaris /people360 in iskolaris-fe + iskolaris-be). Combined = best of both. Planning guide only — not a legal review.

How to read this report

Three statuses, shown for Desktop, Web, and Combined:

Ready — Matches the agreed product scope for day-to-day use on that surface.

Partial — Useful screens/workflows exist, but important blueprint items are still missing.

Not yet built — No matching module or workflow on that product.

Desktop = People360 installer app (pulse/). Web = browser People360 under /people360 (iskolaris-fe + iskolaris-be).

Snapshot — Combined (Desktop + Web)

Desktop is strongest for school payroll and timekeeping. Web is strongest for employee self-service, document review, attendance checker, and Job Order requests. Together they are still not a full hire-to-retire HRIS.

| Status | Count | Meaning |
| --- | --- | --- |
| Ready | 3 of 28 | M01 Organization & HR Configuration; M05 Time, Attendance & Scheduling; M06 Leave & Absence (desktop; Combined follows desktop). |
| Partial | 10 of 28 | Includes M16 (self-service) now that Web ESS exists. |
| Not yet built | 15 of 28 | Needs new design and development on both products. |

In plain words:

Desktop: manage employees, run payroll, pull time logs, generate BIR / SSS / PhilHealth / Pag-IBIG reports, faculty load pay.

Web: employees log in, update profile, upload documents for HR review, view attendance, file Job Order (WRF) requests, and get approvals.

Still missing on both: recruitment, contractors, discipline, full clearance/separation. Leave filing/balances and live clock-in — Web, not Desktop.

What already works well

On Desktop

Organization & HR setup (M01)

Campuses, colleges, programs, departments, positions, designations, ranks, employment types, payroll calendar, holidays, users and roles. Org chart deferred. Approval matrices will be built on Web, not Desktop.

Time & attendance (M05)

Policy, shifts, holidays, time log upload, biometric S3 pull, HR attendance edit, payroll OT, faculty load. Live clock-in, OB, and ESS corrections — Web, not Desktop.

Leave & absence (M06)

Leave types, policy mapping, attendance-derived leave in payroll, manual/upload in batch. Filing, balances, accrual, manager approval — Web, not Desktop.

Payroll

Pay periods, compute/post, OT / ND / holiday, payslips, register, BIR 1601-C / 2316 / Alphalist.

Government contributions

SSS, PhilHealth, Pag-IBIG tables and contribution reports; employee loans.

Timekeeping

Policies, shifts, holidays, time log upload, biometric pull, attendance edit, OT for payroll.

Employee records

Faculty / staff / admin / hybrid profiles; campuses; salary history; credentials.

Faculty load

Pull from Skolaris, upload loads, pay faculty from load hours.

On Web (Skolaris People360)

Employee self-service (M16)

Login/OTP, dashboard, profile edit, own attendance & loading attendance, My Requests, request approvals.

Documents (M04)

Employee upload / mark N/A; HR document review (verify, remap type, approve/reject).

Attendance ops (M05)

Timekeeping (load-based), Attendance Checker (Present/Absent/Late, offline), biometric log restore.

Local employees (M02)

Browse/edit restored desktop employees; sync APIs for the desktop app.

Faculty load PDFs (M20)

Upload/parse/manage faculty loading PDFs in People360.

Privacy & access (M15 / M01)

Privacy consent gate, Pulse audit trail, users/roles, desktop API keys.

Backup restore

Payroll SQL backups and restored data tables (ops — not live payroll).

Full checklist — Desktop · Web · Combined

| ID | Module | Priority | Desktop | Web | Combined |
| --- | --- | --- | --- | --- | --- |
| M01 | Organization & HR Configuration | MVP | Ready | Partial | Ready |
| M02 | Worker / Employee Master Data | MVP | Partial | Partial | Partial |
| M03 | Recruitment & Applicant Tracking | MVP | Not yet built | Not yet built | Not yet built |
| M04 | Onboarding & Employment Documents | MVP | Partial | Partial | Partial |
| M05 | Time, Attendance & Scheduling | MVP | Ready | Partial | Ready |
| M06 | Leave & Absence Management | MVP | Ready | Not yet built | Ready |
| M07 | Payroll & Statutory Pay | MVP | Partial | Not yet built | Partial |
| M08 | Benefits & Government Contributions | MVP | Partial | Not yet built | Partial |
| M09 | Performance Management | Phase 2 | Not yet built | Not yet built | Not yet built |
| M10 | Learning & Development | Phase 2 | Not yet built | Not yet built | Not yet built |
| M11 | Grievance & Discipline | MVP | Not yet built | Not yet built | Not yet built |
| M12 | Separation, Clearance & Retirement | MVP | Not yet built | Not yet built | Not yet built |
| M13 | Contractor & Outsourced Workforce | MVP | Not yet built | Not yet built | Not yet built |
| M14 | Occupational Safety & Health | MVP | Not yet built | Not yet built | Not yet built |
| M15 | Data Privacy & Records | MVP | Partial | Partial | Partial |
| M16 | Self-Service, Requests & Approvals | MVP | Not yet built | Partial | Partial |
| M17 | HR Compliance & Legal Rules | MVP | Partial | Not yet built | Partial |
| M18 | HR Analytics, Dashboards & Audit | Phase 2 | Partial | Partial | Partial |
| M19 | Faculty & Academic Personnel | MVP (schools) | Partial | Partial | Partial |
| M20 | Faculty Load, Schedule & Overload | MVP (schools) | Partial | Partial | Partial |
| M21 | Faculty Evaluation & Promotion | Phase 2 | Not yet built | Not yet built | Not yet built |
| M22 | Faculty Development & Research | Phase 2 | Not yet built | Not yet built | Not yet built |
| M23 | Student-Safeguarding / Conduct | Phase 2 | Not yet built | Not yet built | Not yet built |
| M24 | Sales / Commission & Incentive | Optional | Not yet built | Not yet built | Not yet built |
| M25 | Shift, Field & Branch Workforce | Optional | Not yet built | Not yet built | Not yet built |
| M26 | Succession & Workforce Planning | Phase 3 | Not yet built | Not yet built | Not yet built |
| M27 | AI Assistance & Automation | Phase 3 | Not yet built | Not yet built | Not yet built |
| M28 | SDG / ESG Workforce Reporting | Phase 3 | Not yet built | Not yet built | Not yet built |

What is partial — short notes

| ID | Area | Desktop | Web | What you should know |
| --- | --- | --- | --- | --- |
| M01 | Organization | Ready | Partial | Desktop org masters are ready. Org chart deferred. Approval matrices are Web (iskolaris-fe/be), not Desktop. |
| M02 | Employee master | Partial | Partial | Desktop = full CRUD. Web = restored local employees + ESS profile. |
| M04 | Documents | Partial | Partial | Web ESS upload + HR review. No full onboarding case / e-contract. |
| M05 | Time & attendance | Ready | Partial | Desktop import/process ready. Live clock-in, OB, ESS corrections, attendance approval — Web (iskolaris-fe/be), not Desktop. |
| M06 | Leave | Ready | Not yet built | Desktop payroll leave ready. Filing, balances, accrual, manager approval — Web (iskolaris-fe/be), not Desktop. |
| M07 | Payroll | Partial | Not yet built | Strong on desktop. Web = SQL backup restore only. |
| M08 | Benefits | Partial | Not yet built | Statutory tables/reports on desktop only. |
| M15 | Privacy | Partial | Partial | Desktop sys_logs. Web privacy consent + Pulse audit. |
| M16 | Self-service | Not yet built | Partial | Web ESS + Job Order/WRF approvals. Leave ESS still missing. |
| M17 | Legal rules | Partial | Not yet built | Rate/govt tables on desktop; not versioned. |
| M18 | Analytics | Partial | Partial | Operational reports + checker analytics. No KPI warehouse. |
| M19 | Faculty personnel | Partial | Partial | Faculty/staff/admin model. No PRC / qualified subjects. |
| M20 | Faculty load | Partial | Partial | Desktop pay from load. Web PDF upload + loading attendance. |

What is not yet built (either product)

Needed for a complete MVP (recommended soon)

| ID | Module | Status | Why it matters |
| --- | --- | --- | --- |
| M03 | Recruitment | Not yet built | Job requests, posting, applicants, interviews, offers. |
| M11 | Discipline & grievance | Not yet built | NTE, hearings, sanctions, appeals. |
| M12 | Separation & clearance | Not yet built | Resignation/termination, clearance, COE, final pay. |
| M13 | Contractors / outsourced | Not yet built | Agency accreditation, deployed workers, compliance. |
| M14 | Occupational Safety & Health | Not yet built | Incidents, PPE, drills, corrective actions. |
| M06+ | Leave filing (gap) | Not yet built on Web | Web ESS exists but leave request/balance is still missing. |

Later phases (can wait)

Phase 2 — Performance, L&D, richer analytics, faculty evaluation/promotion, research, student-safeguarding.

Phase 3 — Succession, AI assistance, SDG/ESG reporting.

Optional (private business) — Sales commissions; field/branch workforce ops.

Suggested next steps

M01 desktop is Ready. Org chart is deferred. Approval matrices will be built on Web (iskolaris-fe / iskolaris-be) by another owner — not on Desktop.

M05 desktop is Ready. Live clock-in, QR punch, official business, ESS time corrections, and attendance approval workflow will be built on Web — not on Desktop.

M06 desktop is Ready. Leave filing, balances, accrual, and manager approval will be built on Web (iskolaris-fe / iskolaris-be) — not on Desktop.

From the Combined position (Desktop payroll + Web ESS), close the biggest MVP gaps first:

1. Leave filing & balances (M06 web) — build on desktop leave types + Web ESS shell.

2. Finish self-service (M16) — add OT corrections, certificates, leave on top of Job Order.

3. Effective-dated government rates (M17 / M08) — Desktop, so old payroll stays correct.

4. Onboarding checklist (M04) — extend Web soft gate + Desktop credentials.

5. Separation & clearance (M12) — resignation, clearance, final pay, COE.

6. Recruitment (M03) — if hire-to-retire is in scope.

7. Complete faculty gaps (M19 / M20) — licenses, qualified subjects, overload approval.

8. Risk modules (M11 / M13 / M14) — discipline, contractors, safety.

— End of report —

Source: HRIS Blueprint (PH). Products: People360 Desktop (pulse/) + Web (iskolaris-fe/be /people360). Technical detail: pulse/docs/hris-blueprint-gap-analysis.md