Weekly Progress Report & Targets

Progress Period: September 1 - September 7, 2026

Targets Period: September 8 - September 14, 2026

Apps: People360 (school payroll and timekeeping) and Biometric Collector

In plain words

Last week we shipped payslip email from Payroll Transaction — HR can select a posted batch and employees, and each person receives their payslip PDF through AWS SES (noreply@skolaris.icct.edu.ph).

This week the focus is pulling approved forms from People360 web (OT amendments, Job Order / WRF, and similar ESS requests) into the desktop payroll batch so payroll does not re-key what managers already approved on web.

What we finished last week — People360

Payslip email

Payroll Transaction → Payslip tab. After post, HR selects batch and employees, confirms, and sends with a progress bar (e.g. 3 / 10).

PDF attachment. Each employee gets a short message plus payslip PDF; net pay shown in the email body. Requires email on master record.

AWS SES. Uses SES API (not SMTP) with sender noreply@skolaris.icct.edu.ph in ap-southeast-2. Clearer errors when AWS auth fails.

Biometric Collector — last week

No new Collector installer was released this week.

Antipolo only (earlier version). Binangonan, Taytay, and other campuses do not have Collector yet.

What we plan to do this week

People360 — approved web forms → payroll batch

1. W2a — Pull approved ESS forms from People360 web via pulse-api employee-requests sync; local store + Sync from web action (OT amendments, Job Order, WRF, etc.).

2. W2b — Apply synced forms to the payroll batch (attendance/OT lines, adjustments); mark web rows posted after payroll post where applicable.

3. HR UAT on staging with sample approved forms; fix findings and audit each import.

Dependencies

Pulse API key (employee_requests). Skolaris admin — needed for W2a.

Sample approved OT + Job Order. HR — needed for W2b UAT.

Campus PCs 1.0.2+ with HTTPS. Campus IT — needed for web sync.

Biometric Collector

4. Antipolo — upgrade to new auto-update installer.

5. Other campuses — first-time install (Binangonan, Taytay, etc.).