Weekly Progress Report & Targets

Progress Period: September 28 - October 4, 2026

Targets Period: October 5 - October 11, 2026

Apps: People360 (school payroll and timekeeping) and Pulse Biometric Collector

In plain words

Last week we moved campuses toward People360 1.0.14 through 1.0.22: automatic memos when payroll is posted, refreshed HR letter and memo templates, and fewer Windows firewall pop-ups for same-network database connect. Employee Profile gained Staff/Faculty filter, per-weekday shift codes, and smoother bulk upload. HR Setup is new: HR email(s), probationary-end reminders, notification history, and a daily 5 PM email for campuses with no biometric upload today. Employee Load templates pull from Skolaris class schedules. Faculty memos can use teaching load without shift setup; break tardiness follows shift break windows when set. Pulse Collector 1.0.2 fixes the stuck Loading screen.

This week campuses should install or auto-update to People360 1.0.22 and Pulse 1.0.2, then test with HR: posted-payroll memos, probationary emails (real inbox), employee load templates, faculty memos, and break-late payroll. Approved leave from People360 web into desktop payroll remains the main build focus. Collector rollout continues beyond Antipolo.

What we finished last week — People360

Payroll, memos, and time rules

Automatic memos on payroll post. After post, late/undertime/absent counts vs Memo Setup thresholds trigger memo emails; post is not blocked on send failure.

Break tardiness vs shift schedule. When policy and shift Break Out/In exist, lunch tardiness uses the schedule window, not only total break minutes.

Faculty memos from teaching load. Faculty without shift setup can be included via Employee Load schedules; unmarked Skolaris checker rows count as Present.

Company documents and HR letters

HR letter and memo templates. Nine ICCT-aligned forms with correct logo; designer float left/right and nature-of-offense merge tag.

Web NTE tracking. Send creates NTE cases with due dates; HR marks received; Skolaris pull ready when API is live.

Employee Profile and Employee Load

Staff / Faculty filter and weekly shifts. Category filter on Employee Profile; different shift code per weekday; rest days exempt from shift requirement.

Profile bulk upload fixes. UTF-8 BOM, skip blank rows, weekly shift CSV columns documented.

Employee Load from Skolaris schedules. Monthly template from daily-loads with faster download and default Time In/Out from class schedule.

HR Setup and notifications

HR Setup screen. HR emails, probationary reminder day list, customizable subject/body, notification history tab.

Probationary end emails. First app open each day sends HR-only reminders; warns if mail is log-only.

Missing biometric upload (5 PM). Daily email to HR listing campuses with no upload today (Manila time).

Desktop and releases

Same-network database (Windows). Firewall prompt on Database Refresh, not every app open; fewer repeat UAC prompts.

People360 1.0.14 through 1.0.22. Paired macOS and Windows installers and auto-update through 1.0.22.

Editable employment Effectivity To. End date on current employment with validation vs Effectivity From.

Pulse Biometric Collector — last week

Pulse 1.0.2 released. Fixes stuck Loading screen: background auto-collect, non-blocking updater check, loader reset on navigation.

Antipolo remains the primary installed site; Binangonan, Taytay, and other campuses still pending install or upgrade to 1.0.2.

What we plan to do this week

People360 — rollout and HR testing

1. Roll out People360 1.0.22 on all active campuses.

2. Test automatic memos on payroll post with real Memo Setup counts.

3. Configure HR Setup and confirm probationary emails reach real inboxes (SMTP).

4. Verify 5 PM missing-upload email vs dashboard status.

5. Employee Load: full-month template download, edit, upload; faculty payroll/memo check.

6. Test break tardiness with shift Break Out/In and shifted lunch punches.

7. Fix campus issues from 1.0.14–1.0.22.

People360 — approved leave from web

8. Import approved filed leave from People360 web.

9. Apply in desktop payroll batch; mark web forms used after post.

10. HR test: approve on web → desktop batch → post.

People360 — Company documents / NTE

11. Pilot web NTE with HR; enable Skolaris pull when API is ready.

Pulse Biometric Collector

12. Upgrade Antipolo to Pulse 1.0.2; confirm loader and auto-collect.

13. Schedule first install on Binangonan, Taytay, and other campuses.

14. Confirm retention months saved; UI stays responsive during collect.

Report date: 5 October 2026.