Weekly Progress Report & Targets

Progress Period: August 11 - August 18, 2026

Targets Period: August 19 - August 22, 2026

Apps: Pulse (payroll / timekeeping) and Biometric Collector

I. Pulse - August 11 - August 16, 2026

Master File upload - multi-campus slots: Template/upload now supports campus assignments 1-5 (primary required; slots 2-5 optional).

Master File upload cleanup: Removed unused JSON collection columns from the master-file template and import.

Master File upsert: Added "Disable required fields" so partial rows can import; Employee Number + Email match updates an existing employee, otherwise creates.

Employee Credentials tab: Per-employee file list with Add modal, preview, download, soft delete, and audit logs; later linked to Document Types.

Credential preview: In-app preview for images, PDF, Word, and Excel; LibreOffice PDF conversion when available (desktop-safe).

Document Types (HR): Maintenance lookup with Required flag; seeded onboarding checklist; government IDs split (TIN, SSS, PhilHealth, Pag-IBIG, PRC).

Employee Loans tab: PATHS-style loans on Employee Profile after Credentials (modal CRUD, payment schemes, sys_logs).

Payroll Shift Code (per day): Add Shift Code on batch employee detail plus Upload Adjustments tab; Process/Reprocess applies the override.

Manual Overtime: Add Overtime on batch detail (date + start/end vs excess hours); bulk Overtime CSV upload; policy flags ignored for manual filings.

Attendance day details: Minutes on late/undertime deductions; clickable Late / Undertime / Overtime rows show work dates.

Last punch as Time Out: If the last log of the day is tagged In, payroll still uses it as the session Out.

Offset absent tardiness with OT: Policy option to keep regular hours and reduce OT when late would have marked the day absent.

Blank Grace Period: Timekeeping Policy grace can be left empty (no grace).

Employee Profile Calendar View: Month calendar of first In / last Out; day click lists all punches.

PATHS-style Attendance View: Daily summary (shift, in/out, basic, excess, OT, ND, late, undertime); date-from / date-to; PDF; Reports module for multiple employees.

Attendance View vs payroll: OT/late follow processed batch rules; later saved as day snapshots on Process.

S3 Pull logs: Time Logs can pull gzipped collector JSON from S3 (biometric_logs/) and attach punches by campus biometric ID.

Payroll Register: Campus worksheets (skip empty campuses); Staff/Admin employee-type layout.

BIR 1601-C / 2316: Official ENCS blanks; MWE items 15-16; optional whole-year 13th month; multi-select posted batches in the same month.

Desktop offline: App runs without internet; S3 update/backup checks skip when offline.

Desktop builds: Pulse 0.1.50 through 0.1.58 (paired macOS + Windows). Latest: v0.1.58 on S3 payroll_installer/.

I. Pulse - August 16, 2026 (wrap-up)

Attendance day snapshots: Process / Reprocess writes trn_payroll_attendance_days so Attendance View and Late/UT/OT modals read saved payroll metrics instead of recomputing every time. Legacy batches still fall back until reprocessed.

Desktop build 0.1.58: Shipped the snapshot feature in paired installers.

II. Biometric Collector - August 13 and August 17, 2026

Installer download Server Error: Windows "Update required" no longer proxies the ~150MB EXE through PHP; uses an S3 pre-signed URL. Shipped v0.1.5.

Collect now Server Error (San Mateo): First pull of a large K30 buffer (~99k punches) ran out of memory in NativePHP. Collect now now runs in a background worker; chunked SQLite inserts and S3 gzip uploads; JSON error messages instead of a generic 500. Shipped v0.1.6.

Attendance start date: Dashboard start date skips punches older than the window after device fetch (before insert/export); SQLite-safe S3 update chunks. Shipped v0.1.7.

Loading overlay: Full-screen loader on page loads, navigation, forms, and Collect now; hidden when done. Background status polls do not flash the overlay.

Log retention (Months to keep): Keep only the last N months in SQLite. Older logs are archived as local JSON under storage/app/biometric-deleted-logs/, then deleted. Collect now and auto-collect are blocked until months is set. Shipped v0.1.8.

Save retention 500 fix: Saving months only stores the setting (no prune in the HTTP request). JSON archive + delete runs on the next collect. Missing column is created on boot/save. Shipped v0.1.9.

Desktop builds: Collector 0.1.5 through 0.1.9. Latest: v0.1.9 on S3 biometric_installer/.

Targets - August 19 - August 22, 2026

I. Pulse

UAT of 0.1.58: Attendance View vs processed batch, Staff/Admin Payroll Register, BIR 1601-C multi-batch / 13th month, and S3 Pull logs.

S3 Pull logs E2E: Confirm collector uploads land in biometric_logs/, Pulse Pull logs creates Time Logs batches, and Process applies punches.

Web S3 documents to desktop viewing: Pull employee documents that were uploaded to S3 through the web, then provide viewing on Pulse desktop (Credentials / Document Types: list, preview, download; reuse existing PDF/Office preview where possible).

Report / payroll fixes from UAT: Apply feedback on Attendance View, Staff register, and BIR stamps; ship a follow-up Pulse build only after UAT sign-off.

II. Biometric Collector

San Mateo update to 0.1.9: Install latest, set Months to keep, then Collect now.

Confirm collect + S3: Logs under biometric_logs/2026/08/San-Mateo/ and Pulse can pull them.

Watch first-collect duration: Device still downloads its full attendance buffer; start date only filters after pull. If still too slow, evaluate clearing device logs after a successful collect.

Stability: No new collector features until San Mateo collect and Pulse import are verified.

III. Cross-app (end-to-end)

1. Collector 0.1.9 collect to S3.

2. Pulse Pull logs, then Process.

3. Web S3 employee documents to Pulse desktop viewing.