Weekly Progress Report & Targets

Progress Period: August 17 - August 23, 2026

Targets Period: August 24 - August 28, 2026

Apps: Pulse (payroll / timekeeping) and Biometric Collector

Campus rollout (last week)

Biometric Collector installed: Campus PCs for Antipolo, Binangonan, and Taytay. These sites can collect device punches locally, set retention, and upload logs to S3 for Pulse Pull logs. Follow-up this week: confirm Collect now + S3 path + Pulse import for each campus.

I. Pulse - August 17 - August 23, 2026

ISKOLARIS Approve (Employee Management): Pending profile updates show with employee full name; Approve per row, Approve selected (checked only), and Approve all (all shown after search). Does not overwrite salary, credentials, or loans. Matched by Pulse employee ID / employee number.

S3 Pull logs retry: Partially imported biometric files are re-read on every pull; already-imported punches stay as duplicates; only new matches are inserted. No empty batch when a retry has nothing new.

Payroll Register Excel: One worksheet per campus (empty campuses omitted); names as Last, First Middle, sorted by last name. Uses Main assignment campus; optional Under Campus (e.g. Greenhills under Cainta) rolls employees onto the parent sheet.

Main assignment + Employee Assignment upload: Campus cards have a Main assignment checkbox; Employee Assignment upload template can bulk-change the main campus.

Campus minimum wage: Nullable minimum wage field on campus maintenance.

HR Employee report: Full employee details report (personal, gov IDs, contact, assignments, salary, credentials as Yes/blank); hybrid salary cells tagged Faculty/Staff/Admin when hybrid.

Encrypted secrets: Skolaris Pulse API key and S3 credentials can be stored encrypted in .env (enc:...); decrypt only in memory.

Desktop build: Pulse 0.1.59 (macOS + Windows) on S3 payroll_installer/ — includes Payroll Register per-campus Excel and last-name format.

II. Biometric Collector - August 17 - August 23, 2026

Collect now Server Error (large devices): Background worker for Collect now; chunked SQLite inserts and S3 gzip uploads; JSON errors instead of generic 500. Build 0.1.6.

Attendance start date: Dashboard start date skips punches older than the window after device fetch. Build 0.1.7.

Loading overlay: Full-screen loader on navigation, forms, and Collect now (status polls do not flash it).

Log retention (Months to keep): Keep only the last N months in SQLite; older logs archived as local JSON then deleted. Collect blocked until months is set. Build 0.1.8.

Save retention 500 fix: Saving months only stores the setting; prune runs on next collect. Build 0.1.9 (latest shipped installer on S3 biometric_installer/).

Deleted log backups: Nav to list/download retention JSON backups; Upload backup JSON restores kind: deleted_attendance punches (skips duplicates).

Download DTR: Date from / date to + multi-select enrolled users to Cainta-style CSV timesheet (Employee: Name (id) with Date / In / Out).

Edit device: Dashboard Edit beside Users / Logs / Remove (name, model, IP, port, comm key).

Encrypt S3 API keys: DB_BACKUP_S3_KEY / DB_BACKUP_S3_SECRET support enc:... at rest.

Campus installs: Antipolo, Binangonan, and Taytay PCs installed with the Collector app.

Targets - August 24 - August 28, 2026

I. Pulse

UAT of 0.1.59: Payroll Register per-campus sheets + Main assignment / Under Campus; Employee report; ISKOLARIS Approve (per row / selected / all).

S3 Pull logs E2E with new campuses: Confirm Antipolo, Binangonan, and Taytay collector uploads land under biometric_logs/ and Pulse Pull logs + Process apply punches (including retry after employee add).

Web S3 documents to desktop viewing: Pull employee documents uploaded via web S3 and view them on Pulse desktop (Credentials / Document Types: list, preview, download).

Report / payroll fixes from UAT: Apply feedback; ship a follow-up Pulse build only after sign-off.

II. Biometric Collector

Ship build with Aug 20 features: Package Download DTR, deleted-log backup download/upload, Edit device, and encrypted S3 secrets into a new installer (next version after 0.1.9) and upload to S3.

Verify Antipolo / Binangonan / Taytay: Set Months to keep, Collect now, confirm S3 objects, then Pulse pull.

San Mateo follow-through: Confirm collect + S3 + Pulse import still stable after 0.1.9 (or newer) update.

Rollout next campuses: Continue installs beyond Antipolo, Binangonan, and Taytay as scheduled.

Stability: Prefer field verification and installer ship over large new features until the three new campuses are green on collect to S3 to Pulse.

III. Cross-app (end-to-end)

1. Collector on Antipolo, Binangonan, Taytay collect to S3.

2. Pulse Pull logs, then Process for those campus paths.

3. Ship Collector build that includes DTR + backup modules; update campus PCs as needed.

4. Web S3 employee documents to Pulse desktop viewing.