Weekly Progress Report & Targets

Progress Period: September 8 - September 13, 2026

Targets Period: September 14 - September 20, 2026

Apps: People360 (school payroll and timekeeping) and Biometric Collector

In plain words

Last week we shipped Company Documents (MEMO) so HR can preview a memo on legal paper and email the same PDF the employee receives. Ready-made ICCT disciplinary templates are in the app, and People360 1.0.3 was released. Teaching Loads can now pull uploaded faculty schedules from Skolaris, and employee Sex is stored as Male / Female.

This week we continue Company Documents (MEMO) editing and additional features — refine templates in the designer, add the next memo capabilities HR needs, and support campus testing of the memos already released.

What we finished last week — People360

Company Documents (MEMO)

Preview matches the emailed memo. HR sees the same legal-size page (8.5 x 14 in) that is attached to the employee email. Field boxes, stamps, and margins stay aligned.

Faster, more reliable send. Sending no longer times out when the template has stamps or images. Batch send can finish without the app cutting off at 30 seconds.

ICCT Code of Offenses templates. Eight ready templates: Notice to Explain, Verbal Reprimand, Written Warning, Notice of Suspension, Notice of Dismissal, Return to Work, AWOL notice, and Uniform / ID / Nameplate.

Table of Penalties. The official ICCT penalty matrix (Categories A-D by frequency) is stored so those templates stay consistent.

People360 1.0.3 released. macOS and Windows installers include memo preview/email and earlier payslip email. Campuses on auto-update can pick up 1.0.3.

Teaching Loads

Uploaded faculty loading from Skolaris. Time Logs → Teaching Loads has an Uploaded PDFs tab. People360 pulls faculty loading already uploaded in Skolaris.

Attendance Checker marks on pull. Skolaris teaching-load pull now includes attendance marks already recorded in Attendance Checker.

Employee records

Sex saved as Male / Female. Employee Profile and Master File upload store Male and Female. Existing records were updated. Upload still accepts lowercase and converts it.

Biometric Collector — last week

No new Collector installer was released this week.

Antipolo only (earlier version). Binangonan, Taytay, and other campuses do not have Collector yet.

What we plan to do this week

People360 — continue Company Documents (MEMO)

1. Keep editing MEMO templates in the Company Documents designer (layout, wording, stamps, signatures, and merge tags) so templates match how HR writes memos on paper.

2. Additional MEMO features after last week's send/preview release — more template options, easier editing, and send/preview fixes found in campus use.

3. Campus test of released memos on People360 1.0.3: preview, send a sample, and confirm the employee PDF matches the screen. Fix anything that looks wrong.

Biometric Collector

4. Antipolo — upgrade to the auto-update installer if not done yet.

5. Other campuses — first-time install (Binangonan, Taytay, and scheduled sites).