Weekly Progress Report & Targets

Progress Period: September 21 - September 27, 2026

Targets Period: September 28 - October 4, 2026

Apps: People360 (school payroll and timekeeping) and Biometric Collector

In plain words

Last week we shipped payroll and employee-record improvements: holiday pay on time-log payroll, a Fixed Rate option so some employees keep full basic pay without late/undertime/absent cuts, and clearer salary and employment history with effectivity dates. The dashboard opens faster with skeleton placeholders while data loads. People360 1.0.8 through 1.0.13 went out with same-network discovery so one computer can list other People360 desktops and connect to another campus database. Time Logs can auto-pull new biometric files from cloud backup while the app is open. Memo Setup now has a Count per violation type so HR sets how many occurrences are needed before a memo is sent.

This week campuses should move to People360 1.0.13 and test automatic memos when payroll is posted (using Memo Setup counts), plus holiday pay and fixed-rate payroll on real batches. The main build carry-over is approved filed leave from People360 web into desktop payroll. Collector rollout beyond Antipolo continues.

What we finished last week — People360

Payroll and holidays

Holiday pay (HOLI income). Holiday income on legal or special holidays when rules apply—including unworked holiday pay with adjacent time logs and premiums when the employee worked the holiday.

Fixed Rate salary. HR marks Fixed Rate to keep configured Basic Income and skip late, undertime, and absent reductions. Government deductions still post when the batch includes them.

Last Payroll Date. Payroll computation stops at Last Payroll Date even if the batch period is longer.

Employee records

Salary history effectivity. A new Effectivity From closes the previous salary row the day before the new date.

Employment history. Changes archive to Previous Employment with effectivity dates. Separation Date follows the last time log and cannot exceed Last Payroll Date.

Dashboard and desktop

Faster dashboard. The home screen loads first; Biometric Collector / cloud backup status loads afterward.

Skeleton loading. Tables and status panels show skeleton placeholders while data loads.

People360 1.0.8 through 1.0.13 released. Paired macOS and Windows installers and auto-update through 1.0.13.

Same-network People360

Find other People360 computers. Database lists other open People360 desktops on the same office network.

Connect to another computer's database. An admin can connect, work against that data, disconnect, and save back—login stays local.

Timekeeping and memos

Auto-pull biometric logs from cloud backup. Optional background import while the app is open when enabled on Time Logs.

Memo Setup — Count. Late, Undertime, and Absent each have a Count threshold before memos are sent manually.

Send Document — extra emails. Additional To addresses when sending a company document.

Biometric Collector — last week

No new Collector installer was released this week.

Antipolo only (earlier version). Binangonan, Taytay, and other campuses do not have Collector yet. Desktop auto-pull from cloud backup reduces manual import where backup is configured.

What we plan to do this week

People360 — rollout and HR testing

1. Roll out People360 1.0.13 (holiday pay, Fixed Rate, LAN connect, auto-pull, Memo counts).

2. Test automatic memos on payroll post: set Memo Setup counts, post a batch, confirm emails and attachments.

3. Test holiday pay on a real batch with legal or special holidays.

4. Test Fixed Rate employees—no late/undertime/absent reductions.

5. Fix findings from campus use of 1.0.8–1.0.13.

People360 — approved leave from web into payroll

6. Pull approved filed leave from People360 web (employee, type, dates, hours/days).

7. Process leaves in the desktop payroll batch; after post, mark web forms as used in payroll.

8. Test with HR: approved leave on web → desktop batch → post; fix mismatches.

People360 — same-network database (IT / central HR)

9. Pilot connect between two PCs on the same LAN; document firewall or Wi‑Fi issues.

Biometric Collector

10. Antipolo — upgrade to the current auto-update path if not done yet.

11. Other campuses — first-time install (Binangonan, Taytay, scheduled sites).